## Slide 1: WBS Dictionary
IMOCA 60 Design Acquired
Find a design online if available. Otherwise, try to procure it from designers.
Materials Decided
Design Adjusted
Final Design Completed
Adjust the chines and add volume to increase floatation.
Complete the design and make it ready for manufacturing.
Materials Procured
Frames Completed
Decide what items will be used; fiberglass, epoxy resin, sanding paper, wood, paint, etc…
Procure items from local hardware stores
This includes both the hull and deck frames. I may need assistance from a local carpenter with woodwork. To be decided later.
Hull & Deck Laminated
Cosmetics
Once the frames are constructed, laminate the outer sections with fiberglass. This will add rigidity and make it waterproof.
To be sanded & painted. Sanding will be done at home in the garden but painting needs to be done in an auto body workshop.